PacketForge V1.0 | M5 Milestone Record

# M5 — Request / Response Workflow

Status: COMPLETE / PASS    |    Closure: GAP-014 through GAP-020

# 1. Objective

Validate the complete V1 request/response workflow at application level, including successful processing, protocol-error handling, request/response correlation, workflow termination, connection cleanup, and consistent exit behavior.

# 2. GAP Closure Summary

| GAP | Focus | Status |
| --- | --- | --- |
| GAP-014 | Request workflow initiation | CLOSED / PASS |
| GAP-015 | Request processing workflow | CLOSED / PASS |
| GAP-016 | Request/response correlation | CLOSED / PASS |
| GAP-017 | Successful request/response workflow | CLOSED / PASS |
| GAP-018 | Protocol error workflow | CLOSED / PASS |
| GAP-019 | Workflow completion | CLOSED / PASS |
| GAP-020 | Workflow consistency | CLOSED / PASS |

# 3. Key Validation Evidence

• Normal path: HelloRequest is received, decoded, dispatched, converted to HelloResponse, sent, received by the client, and completed cleanly.

• Correlation: request Sequence ID 1 is preserved in the normal dispatcher response.

• Protocol-error path: unsupported Version 99 is rejected by the decoder; the server returns ErrorResponse (Opcode 100) with Sequence ID 0 and error code 3 (UnsupportedVersion).

• Latest GAP-018 runtime: client validated the complete error response and reported “GAP-018 unsupported-version test: PASS”; test client exit code 0, server exit code 1.

• Completion/cleanup: server and client use explicit terminal paths; connection cleanup and server stop are centralized and the resulting process status matches the workflow outcome.

# 4. M5 Closure Notes

• No architecture changes were required. M5 validated the frozen V1 synchronous, single-client workflow.

• M4 integration evidence was reused where appropriate; M5 focused on workflow semantics rather than repeating low-level transport tests.

• No open M5 GAP remains. Implementation is ready for the next milestone.

# 5. Handoff to M6

Next target: M6 — Integration Test Suite. Focus shifts from workflow correctness to systematic integration-level test coverage, repeatability, and consolidated validation of the completed V1 runtime paths.